ATTENDANCE PROGRAM

Modification & Build Plan

Benchmarking Rysenova HR & shaping the next version of our Flutter app

Prepared for: Apon Plastic Industries Pvt Ltd

Reference system: https://aponplastic.rysenova.app

Current stack: Flutter / Dart (mobile + web)

Primary users: Managers, HR / Admin

Date: May 2, 2026

# 1. Executive Summary

Rysenova is a polished, multi-tenant HR + attendance platform with strong information architecture, deep configurability, and clean visual design. Walking through every screen reveals a small number of high-impact patterns we should adopt, plus several feature areas where our current app falls short for managers and HR.

This document captures (a) what Rysenova actually does end-to-end, (b) where our app has gaps, and (c) a prioritized plan to get to parity and beyond — with a focus on UI/UX since that is our top stated priority.

### The three big takeaways

- Two-mode dashboard. Every user lands on a dashboard that has a 'My Space' tab (personal view) and a 'Workspace' tab (team / manager view). Same screen, two lenses. This is the single most copyable pattern.

- Schedules are first-class. Shifts, schedules, and a day-by-day duty roster grid are not buried inside settings — they are top-level navigation. Color-coded shift bars travel from the schedule list, into the dashboard, into the attendance log, and into the duty roster grid. This visual continuity is what makes the app feel cohesive.

- Configurability without complexity. Late/early policies, overtime rules, breaks, tracking methods (mobile / web / biometric device), approval pipelines, leave types, and access roles all live under one Settings hub with consistent tab-based screens. We can adopt this IA wholesale.

Recommended posture Treat this as a UI/UX-led modernization. Match Rysenova's information architecture and visual language first, then close the feature gaps in a phased way (see Section 8). Most of our existing logic does not need to be rewritten — the value is in re-organizing it behind a better shell.

# 2. What Rysenova Actually Has — Site Map

Captured by walking every navigation item, tab, sub-tab, filter, and detail panel.

## 2.1 Top-level navigation

| Group | Item | Purpose |
| --- | --- | --- |
| — | Dashboard | Two tabs: My Space (personal) + Workspace (team) |
| — | Reports | Hub of report cards grouped by category, with starring + search |
| — | Requests | Attendance / Leave / Payslip / Employee Separation request inbox |
| HR Management | Employees | Employees / Peers / Teams / Groups, with rich employee detail tabs |
| HR Management | Attendance | Employee Log / Live Tracking / Check-in / Summary |
| HR Management | Leave | Employee Balance / Balance |
| HR Management | Schedules | Schedules list + week-grid Duty Roster |
| Payroll (Beta) | Salary | Employee Salaries / Payslips / Salary Info |
| Payroll (Beta) | Payroll Hub | Pay-period cards (Gross / Earning / Deduction / Net Payable) |
| Facilities | Assets | Assignable physical assets (laptops, devices, etc.) |
| — | Settings | Full configuration hub (see 2.3) |

## 2.2 Top bar

- Calendar quick-launch button

- Language switcher (English / বাংলা / عربي) — multi-locale ready

- Notifications bell

- Profile menu (company name + user, expandable)

## 2.3 Settings hub

| Section | Sub-pages |
| --- | --- |
| General Settings | Profile, System (Company info, System Information, Customer Accounts, Employments), Subscription |
| HR Management | HR Management (Team / Group / Shift / Office Location / Session), Attendance Policies (Late Early / Tracking Method / Overtime / Breaks), Employments (Type / Divisions / Department / Grade / Designations / Educational Degree), Approvals (multi-step pipelines), Leave (Labour Law Leaves + Leave Settings), ACL (Users / Roles) |
| Payroll (Beta) | Salary, Payroll Setup |
| Facilities | Bank Info, Facilities |
| Integrations | Devices (currently a connected ZKTeco UFACE-800 biometric) |

# 3. UI / UX Patterns Worth Stealing

These are the small, repeatable patterns that make Rysenova feel like one product instead of a CRUD admin panel. Every one of them is reproducible in Flutter today.

## 3.1 Layout & shell

- Persistent dark navy left sidebar with grouped sections (HR Management / Payroll / Facilities). Sidebar items are icon + label; active item has a soft white pill highlight.

- Collapsible sidebar via a floating chevron handle on the divider — one of the cleanest collapse affordances I've seen.

- Light, near-white content area with generous whitespace and rounded card edges everywhere.

- Sticky top bar that never disappears — Calendar / Language / Notifications / Profile.

## 3.2 Page anatomy (every list screen follows this)

- Top tab strip for sub-views (e.g., Employees → Employees / Peers / Teams / Groups; Attendance → Employee Log / Live Tracking / Check-in / Summary).

- Filter row under tabs: search box on the left, 1–3 dropdowns next to it, then date navigator (◀ DD/MM/YYYY ▶ + 'Today') on the right, then Filters and View buttons, then a + New primary button.

- Data table with checkbox column, per-column sort triangles, status pills, and pagination at the bottom showing 'Showing 1 to N of X Results'.

- Empty state with a friendly illustration (the worried-at-computer guy) and a sentence like 'Unfortunately, the filter combination has no results.' We currently show a blank screen.

- Detail / edit drawer slides in from the right; never a modal, never a route change. This is huge for keeping context.

## 3.3 Color-coded shift system

Every shift has its own pastel color. That same color is used for:

- the bar in the schedule list,

- the chip in the attendance log,

- the tile in the duty-roster grid,

- the card on the dashboard 'Schedules' rail.

The result is that a manager can recognize a shift at a glance from anywhere in the app. We should pick 5–6 brand-safe shift colors and reuse them everywhere.

## 3.4 Status pills

- Active = green dot + green pill

- Pending = amber pill

- Absent = red pill, Present = green pill

- Connected / Disconnected = green / red for devices

Pills are rounded, low-saturation, and always show a colored dot to the left of the text — accessible and scannable.

## 3.5 Two-mode dashboard

'My Space' shows the user's own attendance %, leave balance, peers, teams, schedules. 'Workspace' shows team-wide today's attendance, pending approvals, employee attendance overview, and upcoming schedules. **Same chrome, different data.** We should adopt this exactly.

## 3.6 Inline trend deltas

KPIs like Present 36% are paired with a small ▲4% / ▼4% delta vs the previous week. Tiny touch, big credibility win.

## 3.7 Profile completeness meter

Each employee profile shows 'Profile 26% Complete' below the name. Encourages HR to actually fill in the data. Trivial to add and very effective.

## 3.8 Three-method tracking abstraction

A single 'Tracking Method' record can include: Rysenova Mobile App, Rysenova Web, Attendance Device. The user is told how they can clock in, all in one place. We should expose the same toggle.

# 4. Functionality We Should Match — Module by Module

## 4.1 Dashboard

- My Space tab: My Attendance Overview (Present / On Leave / Absent / Late Attendance %, with weekly delta), My Leave Requests Status (Pending / Used / Available), My Attendance Request Status, Schedules (next 2 days), Upcoming Holiday, Upcoming Birthdays, My Peers, My Teams, My Groups.

- Workspace tab: Today's Attendance (Total / Present / Absent / On Leave / Weekend / Holiday), Pending Approval Requests (Leave / Attendance / Revise), On Leave Today, Leave Requests (Pending+Processing), Attendance Requests (Pending+Processing), Employee Attendance Overview with WoW deltas, Schedules timeline by employee, Upcoming Holiday, Upcoming Birthdays.

## 4.2 Employees module

- Tabs: Employees / Peers / Teams / Groups — different lenses on the same workforce.

- Filters: search, joining date, active/inactive, plus an 'Advance Filter' panel with Status, Office Location, Employment Type, Division, Department, Grade, Designation, Team.

- Employee detail page has 12 inner tabs: General, Personal, Employment, Bank Details, Family Members, Educational Info, Trainings, Employment Histories, Disciplinary Actions, Achievements, Addresses, Documents.

- Employment tab fields: Joining Date, Employment Type, Division, Department, Grade, Designation, Group, Team, Employment Role, Line Manager, Schedule, Eligible for.

- Profile completeness % displayed on the avatar card.

## 4.3 Attendance module

- Employee Log — per-day attendance grid with Status (Present / Absent), fingerprint device count icon, Shift Name with colored bar, Check-in, Check-out, Consumed Break, plus inline `+` to add a missing punch.

- Live Tracking — GPS view, gated as a paid add-on. We should at least put the menu item in place.

- Check-in — raw check-in/out feed.

- Summary — Present / Absent / Leave / Total Holidays / Late Check-in / Early Check-out / Total Working Days / Total Overtime cards plus a paginated detail report.

- Date navigator with prev/next + 'Today' button is present on every attendance screen.

- Filter dropdowns include 'Violation status' for late/early/missing-punch flags.

## 4.4 Leave module

- Employee Balance view: split-pane with employee list on the left and leave balance on the right. Selecting an employee whose Gender / Employment Type / Joining Date / Minimum Service Month aren't filled in shows a contextual message linking to the missing fields.

- Balance view (org-wide).

- Session selector in the corner — leave year / period.

## 4.5 Schedules module

- Schedules tab: list of named schedules (Bazid Schedule, Morning Roster, Sagor Mia Schedule, etc.), each with assigned employee count, total hours, shift type, and status. A yellow banner alerts when schedules are 'waiting to get published'.

- Schedule detail drawer: paginated employee cards on the left, day-by-day shift list (Sat–Fri with shift bar + time, Friday = Weekend) on the right, plus an 'Include Public Holidays' toggle.

- Duty Roster tab: weekly grid (Employee × Day), each cell shows shift code chip + status indicator + check-in/out time or 'Absent'. This is the killer view for shift managers.

## 4.6 Requests module

- Tabs: Attendance / Leave / Payslip / Employee Separation.

- 'My Requests Only' toggle so a manager can isolate their own asks.

- Attendance Request form fields: Employee, Date(s) (multi-date), Shift, Request Type, Check-in time, Check-out time, Reason (1000 char).

## 4.7 Reports module

Reports are organized as cards in 4 columns:

| Category | Reports |
| --- | --- |
| Employee | All Summary, Individual Summary, Asset Report |
| Attendance | All Employees, Late Early, Individual Employee, Individual Overtime, Break Time Report, Activity Log, Daily Log, Summary, Live Tracking, Devices Log |
| Leave | Request Status, Balance |
| Payroll | Salary Sheet, Summary Report, Individual Summary, Disbursement Sheet |

- Each report card has a star (favorite) — there's also a 'Starred' filter at the top of the Reports page.

- Each report opens with Summary / Statistic tabs, a date range, status filter, Filters drawer, View column-picker, and a download icon (XLSX/CSV export).

## 4.8 Payroll (Beta)

- Salary: Employee Salaries / Payslips / Salary Info, with Grade / Structure / Gross / Earning / Deduction / Net Payable columns.

- Payroll Hub: monthly payroll cards showing Pay Period, Employees, Gross, Earning, Deduction, Net Payable, status pill, plus Active toggle and View Details.

## 4.9 Facilities — Assets

- Search + Office Location filter, +New, list of assignable assets. Useful for tracking ID cards, mobile devices, biometric cards.

## 4.10 Settings — the deep configuration

### Attendance Policies

- Late Early: toggle to merge late + early policies; configurable grace time per shift; toggle 'deduct leave for late attendance' and 'deduct leave for early departure'.

- Tracking Method: each method record bundles Rysenova Mobile App + Rysenova Web + Attendance Device; assigned per office location and effective date.

- Overtime: named policies (Morning Over Time / Over time) with rule type (After Shift Duration — Late Stay).

- Breaks: configurable break policies.

### HR Management

- Shifts library with: Shift Name, Shift Duration, Break Duration, Working Hours, Check-in Rules (earliest, on-time, latest), Check-out Rules (earliest, on-time, late warning), Status, color band.

- Office Location: name, short name, contact info.

- Team / Group / Session records.

### Approvals

- Named multi-step pipelines per request type ('Leave Approval Policy' / 'Attendance Approval Policy'), assigned to a session, with a 'View Pipeline' visual editor.

### Leave

- Labour Law Leaves library: Annual / Casual / Sick / Medical / Maternity (Female) / Paternity (Male) / Parental / Bereavement / Personal / Study / Compassionate / Unpaid. Each is toggleable on/off and gender-aware.

### ACL

- Users with Email verification status. Roles are user-creatable for granular access control.

### Integrations — Devices

- ZKTeco UFACE-800 biometric device connected over IP:port, auto-syncing. Other devices can be added; Locations sub-tab maps devices to office locations.

# 5. Gap Analysis — What We're Probably Missing

Working assumption: our current Flutter app handles employees, basic shifts, check-in/out, and a flat report. The list below is the delta to reach Rysenova-level breadth.

| Gap | Severity | Notes |
| --- | --- | --- |
| Two-mode dashboard (My Space / Workspace) | High | This single feature reframes the entire UX for managers and HR |
| Color-coded shift system reused across all surfaces | High | Visual continuity is what makes Rysenova feel premium |
| Weekly Duty Roster grid | High | Employee × Day matrix; the killer manager view |
| Schedule library (named, reusable, assignable) | High | We likely have shifts but not reusable named schedules with bulk assign |
| Schedule 'waiting to publish' banner + publish flow | Medium | Drafts vs live schedules |
| Attendance request inbox with multi-step approval pipeline | High | Configurable approver chains per request type |
| Leave types catalog with gender + Bangladesh labour-law presets | High | Toggleable, regulation-aware |
| Employee profile with 12 categorized tabs + completeness % | Medium | Drives data quality |
| Advance Filter panel reused on every list screen | High | Office Location / Type / Division / Department / Grade / Designation / Team |
| Reports hub with starring, search, and per-report column picker | Medium | Today we likely have a single export, not a hub |
| Live attendance tracking via GPS (paid add-on placeholder) | Low | Show menu item, ship later |
| Biometric device integration (ZKTeco UFACE-800) | High | Hardware sync is a buying criterion in BD market |
| Multi-language UI (English / Bangla / Arabic) | High | Already mandatory for our workforce |
| Multiple office locations (with per-location shifts/devices) | Medium | Future-proof for expansion |
| ACL with custom roles (not just admin/employee) | Medium | Line-manager / Accountant / HR Lead distinctions |
| Sessions (configurable leave/payroll periods) | Medium | Calendar Year today, but should be configurable |
| Holidays + Birthdays widgets on dashboard | Low | Easy win, big morale touch |
| Asset assignment module | Low | Useful but not blocking |
| Payroll Hub (period cards) + Payslip distribution | Medium | Even if payroll is beta, the structure should exist |
| Empty-state illustrations + friendly copy | Medium | Cheap, dramatic perceived-quality lift |

# 6. UI Component Checklist (Flutter)

Concrete components we should standardize so every screen feels like Rysenova-grade.

| Component | What it should do |
| --- | --- |
| AppShell | Dark navy collapsible sidebar + sticky top bar + content area; one widget reused on every screen |
| NavGroup / NavItem | Section header (HR Management, Payroll, etc.) + icon + label items with active pill |
| TopBar | Calendar button, language menu (en/bn/ar), notifications, profile dropdown |
| DashboardTabs | Two-tab segmented control (My Space / Workspace) with persistent state |
| KpiCard | Big number + label + ▲▼ delta vs prior period; supports muted, success, warning, danger variants |
| DateNavigator | ◀ DD/MM/YYYY – DD/MM/YYYY ▶ + 'Today' button + period dropdown (Day/Week/Month) |
| FilterRow | Search field + dropdowns + date nav + Filters drawer trigger + View column-picker + +New CTA |
| AdvanceFilterDrawer | Right-side drawer with Status, Office Location, Type, Division, Department, Grade, Designation, Team |
| DataTable | Checkbox column, sortable headers, status pills, pagination footer, configurable visible columns |
| StatusPill | Dot + pill in green/amber/red/grey, single component |
| ShiftChip | Color band + shift code + start–end time; uses the central shift color map |
| DutyRosterGrid | Sticky-left employee column, day columns, ShiftChip per cell with status indicator |
| ScheduleListItem | Color band + name + start date + assigned count + duration + shift label + status |
| EmployeeAvatar | Photo + presence dot + employee number + designation |
| DetailDrawer | Right-slide drawer used for any detail/edit (never modal, never route) |
| EmptyState | Illustration + friendly headline + optional CTA |
| FormDrawer | Right-side drawer with vertical fields, Cancel / Save footer fixed |
| RequestForm | Fields preset for Attendance / Leave / Payslip / Separation requests |
| ApprovalPipelineView | Visual stepper for multi-stage approval chains |
| ReportCard | Star toggle + name + category color |
| ProfileCompletenessMeter | Avatar with circular progress + percent label |

# 7. Module-by-Module Recommendations

## 7.1 Dashboard

- Refactor the current home screen into AppShell + DashboardTabs.

- My Space: 4-up KPI grid (Present / On Leave / Absent / Late) with WoW delta, then My Leave Requests tile, My Attendance Requests tile, two-day Schedules rail, Upcoming Holidays, Upcoming Birthdays, My Peers, My Teams, My Groups.

- Workspace: Today's Attendance 6-up (Total/Present/Absent/On Leave/Weekend/Holiday), Pending Approvals 3-up, On Leave Today, Leave Requests, Attendance Requests, Employee Attendance Overview WoW, Schedules timeline.

- Persist tab choice across sessions (most managers will live in Workspace).

## 7.2 Employees

- Add Peers / Teams / Groups tabs to the Employees list.

- Build the 12-tab employee detail page. Personal + Employment + Bank Details + Documents are non-negotiable; the rest can ship in phase 2.

- Add Profile Completeness meter.

- Add the AdvanceFilterDrawer with all 8 filter dimensions.

- Per-row inline status switcher with confirmation.

## 7.3 Attendance

- Replace the current attendance page with the four-tab version: Employee Log / Live Tracking (placeholder) / Check-in / Summary.

- Add the date navigator + Today button to every tab.

- Inline `+` button on Absent rows to add a missing punch — opens the Request drawer.

- Add 'Violation status' filter (late, early, missing punch, manual entry).

## 7.4 Schedules

- Promote Schedules to a top-level nav item.

- Build named, reusable Schedules with start date, optional end date, assigned employees, default shift, weekly pattern (Sat–Fri with Weekend), and an 'Include Public Holidays' toggle.

- Add the Duty Roster grid (Employee × Day, week/period selector).

- Add the 'N schedules waiting to publish' banner + bulk Publish action.

## 7.5 Leave

- Adopt the Labour Law Leaves catalog as a config screen, with toggles per leave type and gender awareness.

- Build the split-pane Employee Balance screen.

- Add Sessions so leave year is configurable.

- Detect missing employee fields (Gender / Employment Type / Joining Date / Minimum Service Month) and link directly to them, like Rysenova does.

## 7.6 Requests

- Build the Requests inbox with 4 type tabs, +New form drawer, and the 'My Requests Only' toggle.

- Implement the Approval Pipeline data model (per type, per session).

- Each pending request should show: requester, type, date(s), reason, current step, approver, age.

## 7.7 Reports

- Build a Reports landing page with category columns (Employee / Attendance / Leave / Payroll), starred filter, and search.

- Each report page: Summary + Statistic tabs, date range, status filter, Filters drawer, View column picker, XLSX/CSV download.

- Make column visibility per-user-persisted.

## 7.8 Payroll (defer or scaffold)

- Even if payroll is post-MVP, scaffold the Salary list, Payroll Hub period cards, and Payslip view so the IA matches.

- Mark with a 'Beta' chip like Rysenova does.

## 7.9 Settings

- Build the Settings hub with the same left-rail structure: General / HR Management / Payroll / Facilities / Integrations.

- Implement the Shifts library with check-in rules (earliest / on-time / latest) and check-out rules — these drive Late/Early policies.

- Implement Tracking Methods bundling Mobile App + Web + Device.

- Implement the Approvals module with named pipelines per request type.

- Implement ACL with Users + Roles (custom roles).

## 7.10 Integrations

- Add a Devices page that lists biometric devices, brand, model, serial number, IP:port, connection status.

- If we already pull from ZKTeco, surface this connection visibly to managers.

# 8. Phased Roadmap

Sequenced for fastest perceived-quality lift, then breadth, then advanced HR features.

## Phase 1 — Shell & Visual Language (2–3 weeks)

- AppShell, sidebar groups, sticky top bar, language switcher, profile menu

- Design tokens: colors, typography, spacing, status pill palette, shift color map

- Reusable components: KpiCard, StatusPill, ShiftChip, DateNavigator, FilterRow, DataTable, DetailDrawer, EmptyState

- Migrate one existing screen (Employees) to the new shell as the reference implementation

## Phase 2 — Dashboard & Employees (2 weeks)

- Two-mode Dashboard (My Space + Workspace) with all KPI tiles

- Employees list with Peers / Teams / Groups tabs and Advance Filter

- 12-tab employee detail page (start with General / Personal / Employment / Bank / Documents)

- Profile completeness meter

## Phase 3 — Schedules & Attendance (3 weeks)

- Shifts library settings with check-in/out rules

- Named Schedules + assignment + publish workflow

- Duty Roster weekly grid

- Attendance four-tab page (Employee Log / Live Tracking placeholder / Check-in / Summary)

- Inline missing-punch add

## Phase 4 — Leave & Requests & Approvals (2 weeks)

- Labour Law Leaves catalog + toggles

- Leave balance split-pane

- Requests inbox with 4 type tabs

- Approval Pipeline model + visual stepper

- Sessions

## Phase 5 — Reports & Settings polish (2 weeks)

- Reports hub with starring, category cards

- Per-report Summary/Statistic, column picker, XLSX export

- ACL Users + Roles

- Devices integration page (ZKTeco)

- Holidays + Birthdays widgets

## Phase 6 — Payroll scaffolding (deferred)

- Salary list, Payroll Hub period cards, Payslip view — marked Beta until logic ships

# 9. Quick Wins We Can Ship in Days

If we can't do everything at once, do these first — high impact, low effort.

- Add color bands to existing shifts. Reuse the same color in the schedule, dashboard, and attendance log.

- Add the date navigator (◀ ▶ Today) to the existing attendance screen.

- Replace blank empty states with an illustration + friendly sentence.

- Add WoW deltas (▲4% / ▼4%) to the existing KPI tiles.

- Add 'My Space' / 'Workspace' tabs above the current dashboard, even if both initially show similar data.

- Add Profile Completeness % to the employee detail header.

- Add the language switcher to the top bar.

- Switch the action button styling to a single solid blue '+ New' primary button at the top right of every list screen.

Open question for the team Two decisions block Phase 1: (1) Are we adopting Material 3 or rolling our own theme on top of Material 2? (2) Do we need feature parity with the Rysenova mobile app, or are we web-first for managers / HR? Both decisions affect component choices below.

# 10. Appendix — Feature Parity Matrix

| Capability | Rysenova | Our app today* | Target |
| --- | --- | --- | --- |
| Two-mode dashboard | Yes | Single view | Match |
| KPI WoW deltas | Yes | No | Match |
| Color-coded shifts everywhere | Yes | Partial | Match |
| Named, reusable Schedules | Yes | Likely no | Match |
| Duty Roster grid (Employee × Day) | Yes | No | Match |
| Attendance Employee Log w/ shift bar | Yes | Basic table | Match |
| Live GPS tracking | Add-on | No | Placeholder |
| Multi-step approval pipelines | Yes | No | Match |
| Attendance / Leave / Payslip / Separation requests | Yes | Partial | Match |
| Labour Law leave catalog | Yes | Likely no | Match |
| 12-tab employee detail | Yes | Probably 3–4 | Match |
| Profile completeness % | Yes | No | Match |
| Advance filter drawer (8 dims) | Yes | Basic | Match |
| Reports hub w/ starring + categories | Yes | Single export | Match |
| Per-report column picker + export | Yes | Limited | Match |
| Sessions (configurable periods) | Yes | Likely no | Match |
| Office Location records | Yes | Single | Match |
| Tracking methods (App / Web / Device) | Yes | App only | Match |
| Biometric device integration (ZKTeco) | Yes | Unknown | Match (high market value) |
| Multi-language (en / bn / ar) | Yes | Likely en only | Match |
| ACL with custom Roles | Yes | Hard-coded | Match |
| Asset management | Yes | No | Phase 5+ |
| Payroll Hub | Beta | No | Phase 6 |

*assumed based on the original brief; please correct any rows where we're already further along.